## Slide 1: Inside Sherpa – Digital Internship
Technology, Strategy & Transformation – Technology Optimisation & Delivery Module

## Slide 2: Project Plan for SectorMetric
Guidance: This is to provide comfort to the client that you understand what your team is responsible for delivering.
Provide a market scan approach
Providing an evaluating / scoring methodology for a new financial accounting system for the organisation
Provide a template for developing use case
Guide and provide framework on requirement elicitation and requitement analysis
Guidance: This is to provide possible risks, issues and dependencies that may arise during the engagement so that efficient mitigation is possible.
A crucial risk is under resourcing and underfunding which can affect the milestones and deliverables
Immature management and lack of responsibility cannot be ignored. It can be mitigated by effective communication, building an ideal team and a high sense of responsibility and productivity
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Our understanding
Risks, issues and dependencies

## Slide 3: Project Plan for SectorMetric
This project plan will outline how Deloitte will deliver this technology evaluation and selection engagement.
Guidance: Resource plan and estimation fees are usually broken down into components. This outlines a price tag to the client.
Initial project timeline
Resource plan and estimation of fees
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Activity 1
Activity 2
Weekly Leads Meeting
Activity 3
Milestone
Project status meeting
Phase
Guidance: Sample project timeline. Populate using the given information.
Position | Daily rate not incl. GST | Number of days over 6 weeks | Total
Partner | $4500 | 3 | $13500
Director | $3500 | 6 | $21000
Senior Consultant | $2400 | 30 | $72000
Senior Consultant | $2400 | 30 | $72000
 |  | Total | $300000

## Slide 4
HIGH RISK CONFIDENTIAL
CONFIDENTIAL
PUBLIC